# Project Plan: Building a Windows-Based SOC with Wazuh and a Web-Based Threat Intelligence Platform

By Darrshan Erettai Muniandy

# 1. Introduction

This project aims to build a functional, Windows-hosted SOC environment using Wazuh for log collection, monitoring, and alerting, paired with a web-based Threat Intelligence (TI) platform to enrich and correlate collected security events. This setup will simulate a real-world security operations workflow for learning, testing, and demonstration purposes.

# 2. Project Objectives

- Deploy a functional SOC stack using Wazuh on a Windows machine.

- Collect and analyze endpoint security logs using Sysmon and the Wazuh agent.

- Simulate security events to generate detectable telemetry.

- Deploy a web-based TI platform for ingesting and managing threat intelligence.

- Integrate Wazuh with the TI platform for correlation and enrichment.

- Produce documented findings and analysis.

# 3. Architecture Overview

- Operating System: Windows 10/11 (host)

- SOC Platform: Wazuh (server running under WSL2)

- Endpoint: Windows host running Wazuh agent and Sysmon

- Threat Intelligence Platform: Web-based solution such as MISP, OpenCTI, or Yeti, deployed using WSL2 or a VM

- Data Flow: Windows telemetry → Wazuh Agent → Wazuh Server → Alerts → TI enrichment

# 4. Project Scope

## In Scope

- Installation and configuration of WSL2 and Linux subsystem

- Deployment of Wazuh server and dashboard

- Configuration of Wazuh agent on Windows

- Installation and configuration of Sysmon

- Log generation and simulation of attack techniques

- Deployment of a web-based TI platform

- Integration between TI platform and Wazuh

- Documentation and report development

## Out of Scope

- Large-scale enterprise deployment

- Cloud infrastructure integration

- Production-level performance tuning

# 5. Tools and Technologies

## SOC Components

- Windows 10/11

- WSL2 with Ubuntu

- Wazuh Server and Dashboard

- Wazuh Agent

- Sysmon

## Threat Intelligence Components

- MISP (web-based)

- OpenCTI (optional alternative)

- Yeti (lightweight alternative)

## Supporting Tools

- Atomic Red Team for attack simulation

- EICAR test file

- PowerShell for event generation

# 6. Implementation Plan

## Phase 1: Environment Preparation

Tasks:

- Enable WSL2

- Install Ubuntu from Microsoft Store

- Update Linux subsystem

- Prepare network configuration

Deliverables:

- Functional Linux environment ready for Wazuh deployment

## Phase 2: Wazuh Server Deployment

Tasks:

- Install Wazuh server on Ubuntu

- Install Wazuh dashboard

- Configure Elasticsearch/OpenSearch components as required

Deliverables:

- Accessible Wazuh dashboard

- Running Wazuh manager instance

## Phase 3: Endpoint Configuration

Tasks:

- Install Wazuh agent on Windows host

- Link agent to Wazuh manager

- Install Sysmon with a recommended configuration (SwiftOnSecurity or Olaf config)

- Enable additional Windows logging policies

Deliverables:

- Windows logs flowing into the Wazuh dashboard

## Phase 4: Log Simulation

Tasks:

- Use Atomic Red Team to simulate MITRE ATT&CK techniques

- Generate file system changes for FIM testing

- Perform network scans and PowerShell script execution

Deliverables:

- Dataset of logs and alerts for analysis and TI correlation

## Phase 5: TI Platform Deployment

Tasks:

- Install MISP (or OpenCTI/Yeti) within WSL2 or a virtual machine

- Configure web UI access

- Add OSINT feeds (e.g., abuse.ch, AlienVault OTX exports)

Deliverables:

- Operational TI platform with imported threat feeds

## Phase 6: Integration of Wazuh and TI Platform

Tasks:

- Configure MISP to export IOCs in JSON or TAXII format

- In Wazuh, enable threat intelligence modules

- Import TI data for correlation

- Validate matches between Wazuh alerts and TI indicators

Deliverables:

- TI-enriched alerts in Wazuh

- Evidence of IOC correlation

## Phase 7: Analysis and Reporting

Tasks:

- Review alerts triggered during simulations

- Document correlation between events and TI indicators

- Produce a final report with diagrams, findings, and recommendations

Deliverables:

- Full project documentation

- Final analysis report

## 7. Project Timeline (Suggested)

| Phase | Duration | Notes |
| --- | --- | --- |
| Environment Setup | 1 day | WSL2, Ubuntu config |
| Wazuh Deployment | 1-2 days | Includes testing |
| Endpoint Configuration | 1 day | Sysmon + agent |
| Log Simulation | 1-2 days | Repeated testing |
| TI Platform Deployment | 2 days | Depends on platform |
| Integration | 1 day | IOC correlation |
| Reporting | 1-2 days | Documenting results |

# 8. Expected Outcomes

Functional SOC environment on Windows

- Realistic security telemetry from Sysmon and attack simulations

- Working TI platform ingesting external intelligence

- Successful correlation of logs with threat intelligence

- Final documented project suitable for portfolio or academic use

# 9. Future Enhancements

- Add SOAR automation

- Expand to multi-host logging

- Connect cloud telemetry (Azure/AWS)

- Add malware sandbox for automated detonation

# 10. Conclusion

This project provides a full, end-to-end SOC and TI workflow using open-source tools while running entirely on a Windows-based system. It showcases modern defensive practices and provides a strong learning platform for threat detection, analysis, and intelligence correlation.